LegalEase

AI-Powered Legal Document Generator

Phase 4

Project Planning

1. Objectives

- Deliver a working LegalEase prototype with generation, preview, edit and export.

- Complete documentation for all eight project phases.

- Prepare a clear live demonstration.

2. Scope

In Scope

- Document generation via Gemini

- Editable HTML preview

- TXT, DOCX and PDF export with branding

- FastAPI backend and Streamlit frontend

- Testing and documentation

Out of Scope (Future Work)

- User accounts and history

- Multilingual generation

- Legal database integration

- Contract risk analysis

3. Work Breakdown Structure and Timeline

| Week | Activity | Deliverable | Phase |
| --- | --- | --- | --- |
| 1 | Brainstorming, problem definition, feasibility | Ideation report | 1 |
| 1-2 | Requirement gathering and analysis | Requirements document | 2 |
| 2-3 | Architecture, API, prompt and UI design | Design document | 3 |
| 3 | Planning, roles, risk register | Planning document | 4 |
| 4-6 | Backend, AI core, frontend, formatting modules | Working prototype | 5 |
| 7 | Test case execution and bug fixing | Test report | 6 |
| 7-8 | README, user guide, API docs, final report | Documentation | 7 |
| 8 | Rehearsal and live demo | Demo and presentation | 8 |

4. Roles and Responsibilities

| Role | Responsibility | Assigned To |
| --- | --- | --- |
| Project Lead | Coordination, planning, final integration | [Name] |
| Backend Developer | FastAPI routes, Gemini integration | [Name] |
| Frontend Developer | Streamlit UI and preview | [Name] |
| Formatting Developer | DOCX and PDF generation, sanitisation | [Name] |
| Tester / Documenter | Test cases, documentation, demo script | [Name] |

5. Milestones

| ID | Milestone | Target |
| --- | --- | --- |
| M1 | Requirements and design approved | End of Week 3 |
| M2 | Backend generates documents from Gemini | End of Week 4 |
| M3 | Streamlit UI with preview and edit complete | End of Week 5 |
| M4 | DOCX and PDF export complete | End of Week 6 |
| M5 | All tests passed | End of Week 7 |
| M6 | Final documentation and demo ready | End of Week 8 |

6. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Gemini API quota or downtime | Medium | High | Cache sample output for demo; show clear errors |
| Model name changes or deprecation | Medium | Medium | Model configurable through GEMINI_MODEL |
| Inconsistent AI output structure | Medium | Medium | Structured prompt and sanitisation |
| PDF encoding errors | Medium | Medium | Replace special characters before export |
| Team member unavailability | Low | Medium | Shared repository and documented modules |

7. Tools and Resources

| Category | Tools |
| --- | --- |
| Development | Python 3.10+, VS Code, virtual environment (venv) |
| Version control | Git and GitHub |
| API testing | FastAPI Swagger UI (/docs), curl |
| Deployment | Render, Railway, Fly.io or Streamlit Community Cloud |
| Documentation | Markdown README, Microsoft Word |

8. Communication and Version Control Plan

- Weekly team review to track milestones.

- GitHub repository with feature branches and pull requests.

- Secrets never committed; .env.example provided as a template.